Guía3. Informe final Proyecto APT

Asignatura Capstone

1. Informe final Proyecto APT

El objetivo de este informe es que describas los aspectos más relevantes de tu Proyecto APT. Es importante que fundamentes las decisiones que tuviste que tomar a lo largo del proceso. A continuación, encontrarás distintos campos que deberás completar con la información solicitada, los que dan cuenta del resumen de tu proyecto APT y sus principales resultados.

| Nombre del proyecto | Colegio Intranet San Agustín de Hipona |
| --- | --- |
| Área (s) de desempeño(s) | The areas covered by the project are: 1. Software Development: - Design and implementation of web applications. - Use of frameworks. - Use of programming languages. 2. Databases: - Design of relational models (tables for students, fees, payments, and grades). - Database implementation. - SQL Queries. 3. System Architecture and Security: - Implementation of user-based roles and permissions. - Use of authentication and authorization (as it is an intranet). - Management of security regarding sensitive information of students and guardians. 4. Software Project Management: - Planning of project phases. - Use of methodologies for project execution. - Documentation, both technical and system-level. 5. Visualizations: - Development of user-friendly graphical interfaces. - Implementation of visual reports for grades and attendance. 6. Web Engineering: - Creation of an intranet integrated into the existing website |
| Competencias | The competencies from our curriculum addressed in this project are: - Software Development (Programming fundamentals). - Model, implement, and manage relational databases (Database fundamentals). - Manage technological/IT projects (Project management fundamentals). - Visualizations. - Integrate web technologies and online services. |

| Contenidos del informe final |  |
| --- | --- |
| 1. Relevancia del proyecto APT | - The project aimed to address the fragmentation of information at Colegio San Agustín de Hipona. Currently, academic and financial records are scattered across Excel spreadsheets, significantly hindering their control, maintenance, and analysis. - Its relevance lies in addressing the fundamental need for process digitization within the educational sector. The development of this centralized intranet represents a crucial step towards modernizing institutional management, while reinforcing key Computer Engineering competencies. - The situation is addressed within the context of Colegio San Agustín de Hipona. Data dispersion impacts the entire educational community: - Administrative Staff: Difficulty managing payments and enrolling students. - Teachers: Lack of a central platform to manage grades and course administration. - Guardians and Students: Absence of a unified portal to view grades, calendars, or manage payments. The value contribution lies in the creation of a functional and centralized software solution that migrates data from spreadsheets to a relational database (PostgreSQL on AWS). A system was developed that enables secure, scalable, and organized access to information. |
| 2. Objetivos | General Objective: To design and implement an IT solution that centralizes and optimizes the management of academic information at Colegio San Agustín de Hipona. Specific Objectives: - Build a scalable relational data model to migrate information from spreadsheets. - Develop a software solution (SPA) that integrates the Administrator, Teacher, and Student modules, enabling organized access to information. - Fix critical errors in the existing codebase (404 bugs and JavaScript errors) to ensure the platform's functionality. - Manage the project applying an agile methodology (Scrum) to plan, monitor progress, and adapt to changes. |
| 3. Metodología | Methodology and Phases: The Agile Scrum methodology was utilized. The team was organized into the roles of Scrum Master (Felipe Huencho), Product Owner (Kevin Cartagena), and Team Developer (Willy Castro). The project lifecycle was managed in Sprints, using a Trello board for task management and GitHub for version control. The main phases were: Phase 1 (Research and Preparation): Research was conducted regarding the school's existing resources and data storage methods (Excel), addressing the client's requirement for digitization. Phase 2 (Development): The backend was developed (Models, API, Data Loading), and simultaneously, distinct modules were implemented to be accessible based on the authenticated user role (Student, Teacher, Finance, Administrator), each ensuring appropriate permissions. Phase 3 (Integration and Testing): Frontend views (Teacher, Student) were integrated with live backend data, the manual payment workflow was finalized, and functional testing was executed. Justification of Relevance: Scrum was the appropriate methodology as the project faced uncertainty and evolving requirements. The major challenge encountered was the payment module (specifically the decision to discard Transbank/Getnet). Thanks to Scrum's flexibility, the team was able to adapt rapidly (documented in meeting minutes), redefine the backlog, and deliver an alternative solution (payment receipt upload) without derailing the overall project. |
| 4. Desarrollo | - Codebase Refactoring: Fixed SPA 404 errors and JavaScript errors (ReferenceError, eval). CSS was migrated to Variables (:root) and JavaScript to ES6 Classes. - Backend Development: The data model was built in models.py (core and finance apps), the database was configured on AWS, and data loading scripts were created. - View Integration: Teacher and Student panels were connected to API endpoints to display real-time data (grades, classes, profile). - Payment Flow Implementation: Designed and developed the "Payment Proof Upload" flow, including the "Password Gate" and the Administrator approval view. - Security and Completion: Implemented login lockout (after 5 failed attempts) and "Forgot Password" functionality. Difficulties and Facilitators: - Facilitator (Client): The closeness and ease of interaction with the client (the school principal) allowed for direct and timely feedback. - Difficulty (Client): Geographical distance limited face-to-face communication, and requirement changes (the Transbank pivot) posed technical and time constraints. - Difficulty (Technical - Git): The team faced version control challenges, such as rejected pushes and complex merge conflicts, which required the adoption of a stricter git pull --rebase workflow. - Difficulty (Technical - Legacy Code): The initial state of the project was plagued with bugs, such as overlapping labels in the login view and the social icons bug, which required intensive debugging. Adjustments Made: - Payment Flow: The "Transbank/Getnet" integration was discarded, and a manual payment proof upload flow with administrator validation was implemented. - Code: JavaScript was refactored (from global functions to ES6 Classes) and CSS (to CSS Variables) to resolve bugs and improve maintainability. - Security: A "Password Gate" (hipona-apo-2025) was added to the payment portal (per client request), and a lockout system (5 attempts / 8 minutes) was implemented for the main login. |
| 5. Evidencias | Management and Documentation: - System Architecture Document - Design and Prototyping Document - Sprint Progress Documentation - User Manual - Trello Board for Agile Management - Meeting Minutes and KPI Tracking Sheet - Module Diagrams - Trello Platform with separate boards for PHASE 1 and PHASE 2 Technical (Software): - GitHub Repository: https://github.com/Date2099/capstone_803D_Equipo3_KevinCartagen_WillyCastro_FelipeHuencho - Team Contribution Graph. - Git Network Graph. - Project Presentation Video. Product Evidence (Before and After): - Login Bug (Before): Overlapping floating labels. - Login (After): Fixed, professional form with styled error messages. - Teacher Panel (Before): Simple line chart. - Teacher Panel (After): Refactored dashboard with KPIs and a new chart. - New Payment Portal: "Password" view and professional payment panel. |
| 6. Intereses y proyecciones profesionales | Kevin Cartagena: Reflection on the APT Project Contribution: What I am most passionate about in my career is how three worlds intersect: programming, product management, and strong documentation. This project was the perfect opportunity to bridge these areas. On one hand, I was able to "get hands-on with the code" to build the visual components of the intranet (fixing CSS bugs and refactoring JS). Simultaneously, I developed my managerial side by assuming the Product Owner role to define the product vision, prioritize tasks, and—crucially—manage the payment module pivot. My goal with this experience is to become a well-rounded professional who not only knows how to create technology but also how to define its purpose, lead its development, and ensure it delivers real value to users. Career Projections: My primary professional interest remains Technology Project Management and Product Ownership. This experience is essential for my career goal of leading technology projects that generate real, measurable improvements in organizational processes. Felipe Huencho: Reflection on the APT Project Contribution: This project has been a turning point in my education. Assuming the role of Scrum Master forced me to step out of my technical comfort zone to develop critical soft skills such as leadership, conflict resolution, and time management. However, my contribution was not limited to management; on the technical side, I was able to consolidate my knowledge in Backend and Database development, ensuring that the logical architecture supported the school's requirements. I take with me the satisfaction of having orchestrated a team that successfully pivoted in the face of challenges to deliver a quality product. Career Projections: My professional goal is focused on Software Architecture and Backend development. This experience has provided me with the foundation to understand how design decisions impact a project's lifecycle. In the future, I see myself leading technical teams where I can balance strategic vision (Scrum) with robust technical execution. Willy Castro Reflection on the APT Project Contribution: Through this project, I realized the complexity of working with real-world databases, particularly regarding data modeling, which is a critical aspect of development. I also learned how to process raw data provided by the client; this task required a significant time investment to ensure data integrity, which impacted my backend development schedule. Despite these challenges, I successfully implemented the database and the requested features, such as evaluation creation and grade recording. This project served as a valuable experience regarding work with real-world clients. Career Projections: In the future, I aim to deepen my knowledge of new programming languages and advanced data modeling techniques. |